Production Activation and Main-Domain Stabilisation

Controlled child-theme rollout, rollback preservation, cache correction, and responsive navigation acceptance

Executive milestone

The approved modern child theme was activated on the existing main-domain WordPress installation. WordPress core, the production database, plugins, uploads, parent theme, and legacy content were retained. The rollout switch remains the immediate presentation rollback mechanism.

Completed work

Synchronized the reviewed Eduma child theme through certificate-verified FTPS without reinstalling WordPress.

Enabled the modern redesign while retaining the 2026 catalogue and September pricing switches in the disabled state.

Purged a stale LiteSpeed object that caused the unparameterized public URL to continue serving the legacy interface.

Corrected desktop navigation flow, duplicate dropdown presentation, sticky-header spacing, logo separation, right-side balance, and mobile logo clipping.

Preserved production rollback copies and exact desktop/mobile screenshot evidence outside temporary storage.

Confirmed main-domain modern pages, course routes, logo, security headers, REST user protection, assistant surface, and HTTPS assets.

Deployment controls

| Control | Recorded state |
| --- | --- |
| WordPress installation | Retained; no reinstall |
| Production database | Retained; demo database not imported |
| Modern redesign | Enabled |
| 2026 catalogue | Disabled |
| September pricing | Disabled |
| Immediate rollback | Disable redesign switch and purge LiteSpeed |
| Accepted commit | 7f5c5b3 - Finalize production header layout |

Validation and evidence

Exact public homepage verified after cache purge, including subsequent LiteSpeed cache hits.

Desktop acceptance covered 1440 and 1366 pixel layouts; mobile acceptance covered 390 pixels.

HSTS, nosniff, frame, referrer, and permissions headers remained present.

Temporary cPanel purge jobs, markers, activation scripts, and test credentials were removed after use.

Accepted main-domain desktop header and hero, captured 20 July 2026.

Accepted main-domain mobile header and hero, captured 20 July 2026.

Residual work at close of date

Authenticated visual acceptance of future Toolkit Control changes requires an existing WordPress administrator session.

Search Console and Bing Webmaster ownership, query reporting, and search-performance ingestion remain separate follow-up work.

The application adapter was not part of this production activation.