Enquiries, Website Poll, Chatbot and Admin Operations

First-party visitor support, feedback reporting, response-path optimization, and application-layer status

Executive milestone

Toolkit gained a first-party support workflow across the redesigned website. Visitors can request assistance and rate the website; authorized administrators can manage enquiries, poll results, chatbot content, rollout state, and analytics from Toolkit Control.

Completed modules

Private WordPress enquiry records with visitor contact, source page, message, date, and new/in-progress/resolved workflow.

Configurable five-point website poll covering design, navigation, content, speed, and mobile improvements.

Poll reporting for response totals, average rating, rating distribution, and improvement-area mentions.

Administrator controls for assistant availability, welcome text, common answers, poll availability, poll question, and guidance.

Operational Toolkit Control overview with enquiry count, poll count, assistant state, rollout controls, system status, and dedicated analytics link.

Assistant made available across redesigned pages instead of only the homepage.

Performance improvements

Embedded chatbot configuration into the page payload, removing the first-open REST configuration delay.

Moved enquiry email notification to a scheduled WordPress event after record storage so SMTP does not block the visitor response.

Moved 30-day metric aggregation away from the first Toolkit Control screen into the dedicated Site analytics page.

Measured the optimized labelled demo enquiry at HTTP 201 in 1.44 seconds.

Security and privacy controls

| Control | Recorded state |
| --- | --- |
| Public record exposure | Disabled; enquiry and poll records are private |
| Request validation | Same-site Origin/Referer enforcement |
| Abuse controls | Per-IP rate limits, honeypot, and field limits |
| Input handling | Allow-lists and WordPress sanitization |
| Enquiry consent | Required before storage |
| Administrator access | manage_options plus WordPress nonces |
| Visitor profiling | No raw IP, replay, fingerprint, or keystroke capture |

Validation record

PHP and JavaScript syntax checks passed.

Demo enquiry persistence returned HTTP 201.

Demo poll persistence returned HTTP 201 after correcting the internal post-type key to WordPress's 20-character limit.

Invalid-origin submissions returned HTTP 403 on demo and production.

Production browser interaction passed panel opening, six actions, complete enquiry fields, five ratings, five improvement areas, and poll comment.

Production desktop/mobile rendering, support configuration, admin stylesheet, security headers, and LiteSpeed cache response passed.

Three clearly labelled system-test records remain on demo for administrator inspection: two enquiries and one poll response.

Main-domain desktop verification with the Toolkit support launcher, captured 23 July 2026.

Main-domain mobile verification with the compact Toolkit support launcher, captured 23 July 2026.

Application-layer status - not deployed

Local implementation includes a branded six-step form and same-origin Mzizi campus, course, intake, and submission adapters.

Implemented safeguards include field allow-listing, server-side selection revalidation, rate limiting, honeypot, Turnstile hooks, and an explicit submission feature flag.

Current fail-closed behavior opens the official Mzizi portal and confirms that locally entered data was not transmitted.

Production activation still requires approved Mzizi authorization, environment-managed Turnstile keys, non-production contract testing, accessibility and failure-path testing, privacy approval, and rollback acceptance.

Next dated workstream

Privacy-conscious user journey and conversion reporting with defined retention and role access.

Google Search Console and Bing Webmaster integration, indexing coverage, branded/non-branded query reporting, and technical SEO monitoring.

Authenticated administrator visual acceptance using an existing WordPress administrator account.