EXECUTIVE MEETING SUMMARY

# Website Modernisation
Programme Update

Milestones from June to 17 July 2026

Purpose Summarise the new demo experience, delivery progress, corrected course-page coverage, SEO and measurement foundations, and the controlled route to main-domain rollout.

Prepared for project and management review

# Executive Position

The demo site has moved from a builder-heavy, visually inconsistent experience to a child-theme implementation with controlled templates, a defined brand system and measurable user journeys. The main domain has not been changed.

| Area | Status | Meeting note |
| --- | --- | --- |
| Homepage | Modernised | Hero, 2026 banner, Who We Are, impact metrics, video, pathways, testimonials and assistant. |
| About Us | Modernised | Institutional story, programme context and all 18 current team members. |
| Courses | Corrected | Directory plus eight public legacy course URLs now use the shared modern detail structure. |
| Blog / Notice Board | Modernised | Styled content discovery, working search and category filters. |
| Apply / Contact | Modernised | Clear admissions route, support details and measured conversion interactions. |
| SEO / Analytics | Implemented | Curated metadata, schema support, canonical handling and first-party engagement metrics. |

## Immediate correction completed

All eight public course-related URLs now resolve through the modern course-page renderer locally. This closes the gap where only Welding had received the intended redesign while other pages remained blank or legacy-styled.

# Experience Transformation

| CURRENT MAIN SITE | NEW DEMO SITE |
| --- | --- |

Homepage comparison: clearer hierarchy, deeper engagement flow and brand-led calls to action.

| CURRENT MAIN SITE | NEW DEMO SITE |
| --- | --- |

About comparison: stronger institutional narrative and a complete, modern Our Team presentation.

# Courses and Admissions

| CURRENT MAIN SITE | NEW DEMO SITE |
| --- | --- |

Course discovery comparison: focused directory, accurate imagery and consistent programme navigation.

## Course pages covered

Welding and Fabrication; Renewable Energy; Organic Farming Skills; Digital Skills.

Recognition of Prior Learning; Consultancy and Research; Online Training Portal - Jielimishe.

Training Welders with Virtual Reality, with welding-specific imagery and learning focus.

Course names and existing URLs are retained. Pricing remains controlled separately so unapproved future fees are not exposed.

# SEO, Performance and Measurement

|  | Implemented foundation Curated page titles and descriptions, canonical course URLs, breadcrumb hierarchy, social imagery and schema integration support stronger search interpretation and sharing. Legacy builder assets removed from rebuilt page payloads. First-party page view, scroll depth, dwell, interaction and performance events. Toolkit Control panel for feature switches and aggregate site metrics. |
| --- | --- |

## Course-page verification - 17 July 2026

Eight of eight local course URLs returned HTTP 200 with modern markup. Warm responses measured approximately 0.35-0.47 seconds and page HTML reduced to about 54 KB from roughly 155-205 KB on the legacy render. These are local smoke-test figures, not production Core Web Vitals.

# Outreach Materials and Visual Assets

Existing campaign material supports the wider communications ecosystem. It is referenced here as a supporting asset source, not as a replacement for the website's approved content hierarchy.

| TVET/VTC poster Training outreach | University welding poster Welding awareness | Opportunity poster Campaign support |
| --- | --- | --- |

## Additional approved-use candidates

High-resolution solar training photography for renewable-energy course pages and admissions stories.

Virtual-reality workshop photography for advanced welding and VR-supported learning pages.

Graduation photography for learner outcomes, impact stories and testimonial context.

All selected web assets should be cropped for context, resized responsively, compressed, and supplied with accurate alternative text before publication.

# Rollout Controls and Meeting Decisions

## Deployment safeguards

Demo changes are deployed only after local route, asset, syntax and visual checks.

A persistent latest-demo rollback is retained locally outside temporary storage.

The redesign, 2026 catalogue and future pricing each have separate switches.

The main-domain redesign defaults off and can be returned to the existing site immediately without deleting WordPress content.

Main-domain rollout requires a fresh files/database backup, route acceptance checks and explicit authorization.

## Items requiring management confirmation

Approve the corrected demo course-page presentation after visual review.

Confirm final course visibility and current admissions wording before main-domain cutover.

Approve the Mzizi field contract and a non-production submission test before building the application adapter.

Schedule the controlled main-domain release only after demo acceptance is complete.

Recommended meeting outcome: approve the demo correction for inspection, retain the pricing gate, and continue through the documented main-domain readiness checklist.