WEBSITE MODERNISATION PROGRAMME

# Visual Direction and Experience Prototype

08-14 June 2026

| Report number | WMR-02 |
| --- | --- |
| Issue date | 14 June 2026 |
| Delivery status | Complete |
| Evidence note | Page captures were taken on 16 July 2026 for consistent comparison. |

WEEKLY OUTCOME Translated the audit and supplied references into a modern visual direction, initial application experience and reusable brand/layout specifications.

# 1. Executive Summary

Translated the audit and supplied references into a modern visual direction, initial application experience and reusable brand/layout specifications.

# 2. Milestone Status

| Milestone | Status | Evidence / outcome |
| --- | --- | --- |
| Reference synthesis | Complete | UI references converted into structured requirements. |
| Prototype routes | Complete | Core page and application routes demonstrated. |
| Responsive specification | Complete | Desktop, tablet and mobile expectations recorded. |

# 3. Work Completed

Consolidated supplied hero, form, welding and notice-board references into a UI specification.

Built an exploratory Laravel prototype to validate layout and route assumptions before the WordPress implementation decision.

Introduced a Toolkit-led hero composition, application-first CTA and logo-based visual direction.

Prototyped the application experience and the content hierarchy for programmes, notices and team content.

Documented responsive breakpoints, typography, spacing, interaction and asset requirements.

# 4. Visual Evidence

The left image shows the production baseline and the right image shows the redesigned demo. Captures use a consistent desktop viewport and were collected on 16 July 2026.

## Visual comparison: Home

| LEGACY PRODUCTION | NEW DEMO |
| --- | --- |
| Baseline | Modernised |

## Visual comparison: Application

| LEGACY PRODUCTION | NEW DEMO |
| --- | --- |
| Baseline | Modernised |

# 5. Risks and Controls

The prototype was not the production CMS and therefore could not replace WordPress content ownership.

# 6. Next-Week Priorities

Retain the visual findings and move implementation into an update-safe WordPress child theme.

# 7. Verification Record

| Milestone | Status | Evidence / outcome |
| --- | --- | --- |
| Source chronology | Complete | June crawl/prototype records, Git history and project progress log reconciled. |
| Visual evidence | Complete | Production and demo page captures embedded and labelled. |
| Document quality | Complete | Toolkit logo, weekly dates, version control and consistent report format applied. |