WEBSITE MODERNISATION PROGRAMME

# WordPress Integration Architecture

15-21 June 2026

| Report number | WMR-03 |
| --- | --- |
| Issue date | 21 June 2026 |
| Delivery status | Complete |
| Evidence note | Page captures were taken on 16 July 2026 for consistent comparison. |

WEEKLY OUTCOME Defined an implementation model that modernises the existing WordPress estate while preserving content, URLs, plugins and rollback capability.

# 1. Executive Summary

Defined an implementation model that modernises the existing WordPress estate while preserving content, URLs, plugins and rollback capability.

# 2. Milestone Status

| Milestone | Status | Evidence / outcome |
| --- | --- | --- |
| CMS decision | Complete | WordPress retained as the source of content and operations. |
| Rollback model | Complete | Child-theme switch and parent fallback specified. |
| Integration boundaries | Complete | Forms, LMS, accounts and uploads protected. |

# 3. Work Completed

Selected the Eduma child theme as the production integration boundary.

Defined theme-owned templates and assets for priority pages while retaining WordPress content and forms.

Established the requirement for host-aware rollout switches and parent-theme fallback.

Separated current course data from future prospectus data and pricing activation.

Defined the Mzizi adapter approach: Toolkit-hosted form, server-side validation and controlled forwarding.

# 4. Visual Evidence

The left image shows the production baseline and the right image shows the redesigned demo. Captures use a consistent desktop viewport and were collected on 16 July 2026.

## Visual comparison: Courses

| LEGACY PRODUCTION | NEW DEMO |
| --- | --- |
| Baseline | Modernised |

## Visual comparison: Application

| LEGACY PRODUCTION | NEW DEMO |
| --- | --- |
| Baseline | Modernised |

# 5. Risks and Controls

Production activation would require file, database, cache and route verification as separate gates.

# 6. Next-Week Priorities

Prepare the build checklist, accessibility criteria and reproducible local WordPress environment.

# 7. Verification Record

| Milestone | Status | Evidence / outcome |
| --- | --- | --- |
| Source chronology | Complete | June crawl/prototype records, Git history and project progress log reconciled. |
| Visual evidence | Complete | Production and demo page captures embedded and labelled. |
| Document quality | Complete | Toolkit logo, weekly dates, version control and consistent report format applied. |