WEBSITE MODERNISATION PROGRAMME

# Implementation Readiness and Acceptance Planning

22-28 June 2026

| Report number | WMR-04 |
| --- | --- |
| Issue date | 28 June 2026 |
| Delivery status | Complete |
| Evidence note | Page captures were taken on 16 July 2026 for consistent comparison. |

WEEKLY OUTCOME Converted the architecture into a controlled delivery plan covering page priorities, evidence capture, accessibility, performance, SEO and deployment safety.

# 1. Executive Summary

Converted the architecture into a controlled delivery plan covering page priorities, evidence capture, accessibility, performance, SEO and deployment safety.

# 2. Milestone Status

| Milestone | Status | Evidence / outcome |
| --- | --- | --- |
| Page release plan | Complete | Priority routes and dependencies sequenced. |
| Quality gates | Complete | Syntax, visual, responsive, SEO and HTTP checks defined. |
| Deployment controls | Complete | Rollback-first FTPS workflow established. |

# 3. Work Completed

Prioritised Home, About, Courses, Welding, Notice Board, Application, Blog and Contact for the first release sequence.

Defined desktop/mobile screenshot acceptance and asset verification requirements.

Established semantic heading, keyboard, focus, reduced-motion and image-alt expectations.

Specified deployment order: backup, assets/templates, functions last, cache purge and route checks.

Separated visual acceptance from production cutover approval.

# 4. Visual Evidence

The left image shows the production baseline and the right image shows the redesigned demo. Captures use a consistent desktop viewport and were collected on 16 July 2026.

## Visual comparison: Welding

| LEGACY PRODUCTION | NEW DEMO |
| --- | --- |
| Baseline | Modernised |

## Visual comparison: Notice

| LEGACY PRODUCTION | NEW DEMO |
| --- | --- |
| Baseline | Modernised |

# 5. Risks and Controls

Builder-heavy production pages could create inconsistent performance and CSS conflicts.

# 6. Next-Week Priorities

Begin the child-theme homepage, header and brand-token implementation.

# 7. Verification Record

| Milestone | Status | Evidence / outcome |
| --- | --- | --- |
| Source chronology | Complete | June crawl/prototype records, Git history and project progress log reconciled. |
| Visual evidence | Complete | Production and demo page captures embedded and labelled. |
| Document quality | Complete | Toolkit logo, weekly dates, version control and consistent report format applied. |