WEBSITE MODERNISATION PROGRAMME

# Child-Theme Hardening and Runtime Performance

06-12 July 2026

| Report number | WMR-06 |
| --- | --- |
| Issue date | 12 July 2026 |
| Delivery status | Complete |
| Evidence note | Page captures were taken on 16 July 2026 for consistent comparison. |

WEEKLY OUTCOME Made the redesign independent of fragile builder state, established a reproducible local runtime and removed major causes of slow or blocked rendering.

# 1. Executive Summary

Made the redesign independent of fragile builder state, established a reproducible local runtime and removed major causes of slow or blocked rendering.

# 2. Milestone Status

| Milestone | Status | Evidence / outcome |
| --- | --- | --- |
| Child-theme isolation | Complete | Homepage and priority layouts no longer depend on page-builder rendering. |
| Local runtime | Complete | Database import and PHP review server documented. |
| Progressive rendering | Complete | Blocking preload behaviour removed. |

# 3. Work Completed

Moved homepage ownership into the child theme and retained parent fallback when redesign is disabled.

Converted homepage video to click-to-play to reduce initial network and layout cost.

Disabled the blocking Eduma public preloader and removed stale preload body classes.

Created the local MariaDB/PHP workflow and validated child-theme rendering at 127.0.0.1:8001.

Reduced plugin and builder asset exposure on rebuilt routes and formalised database seeding.

# 4. Visual Evidence

The left image shows the production baseline and the right image shows the redesigned demo. Captures use a consistent desktop viewport and were collected on 16 July 2026.

## Visual comparison: Home

| LEGACY PRODUCTION | NEW DEMO |
| --- | --- |
| Baseline | Modernised |

## Visual comparison: Contact

| LEGACY PRODUCTION | NEW DEMO |
| --- | --- |
| Baseline | Modernised |

# 5. Risks and Controls

Uncached WordPress generation remained slower than warm LiteSpeed responses.

# 6. Next-Week Priorities

Build and deploy the major-page templates, SEO layer, course catalogue and operational controls.

# 7. Verification Record

| Milestone | Status | Evidence / outcome |
| --- | --- | --- |
| Source chronology | Complete | June crawl/prototype records, Git history and project progress log reconciled. |
| Visual evidence | Complete | Production and demo page captures embedded and labelled. |
| Document quality | Complete | Toolkit logo, weekly dates, version control and consistent report format applied. |