# Reception Integration and Deployment Readiness

WMR-13  |  REPORTING PERIOD: 27-31 JULY 2026

STATUS AT OPENING: LOCAL IMPLEMENTATION COMPLETE; REMOTE RELEASE GATED

# Executive milestone

Establish a secure public reception-request journey that feeds Toolkit Africa's existing Reception Control system without duplicating visitor data in WordPress, while preserving the distinction between advance follow-up and physical attendance. The milestone closes when the workflow is accepted on demo and is either safely promoted to production or formally held with every unmet gate recorded.

# Document control

| Field | Value |
| --- | --- |
| Report | Toolkit Weekly Milestone Report 13 |
| Reporting period | 27-31 July 2026 |
| Prepared | 27 July 2026 |
| Workstream | Reception system and public website integration |
| Systems | WordPress Eduma child theme and Laravel Reception Control |
| Data classification | Internal report; contains no visitor PII or deployment secrets |

# Milestone deliverables

| Deliverable | Opening status | Week-close evidence |
| --- | --- | --- |
| Website reception experience | Implemented locally | Responsive /reception/ page, accessibility review and accepted visitor guidance. |
| Secure server relay | Implemented and locally verified | Signed demo request, replay rejection, rate-limit and failure-path results. |
| Reception data model | Migration implemented locally | Backed-up demo migration and verified source/status/timestamp behavior. |
| Staff operations | Views and metrics updated locally | Authorized staff can review/update requests without attendance distortion. |
| Demo release | Pending hosting topology | Backend and WordPress release manifests, smoke tests, test-record cleanup and sign-off. |
| Production release | Not started; demo-gated | Go/no-go decision, approvals, backups, smoke tests, monitoring and rollback evidence. |
| Operational handover | Drafted | Configuration, deployment, monitoring, retention and rollback instructions accepted. |

# Completed foundation at milestone opening

Added a signed Laravel endpoint for website-originated reception requests.

Added timestamp tolerance, nonce replay protection and HMAC verification over the exact raw JSON body.

Added nullable check-in and website submission fields through a reversible database migration.

Added the WordPress same-origin form relay with nonce checking, honeypot protection and per-IP throttling.

Added a branded public reception form using the reception system's defined visitor fields.

Updated Reception Control lists, details, dashboard totals, exports and retention handling.

Verified a complete local submission and removed the labelled test record afterward.

Recorded configuration, deployment, acceptance and rollback instructions without secrets.

# Validation baseline

Laravel: 18 tests passed with 92 assertions.

Laravel Pint: passed.

PHP syntax: reception integration, theme functions and reception template passed.

JavaScript syntax: reception form controller passed.

Automated local WordPress pretty-permalink check returned HTTP 200; no persistent local review environment was provided.

Automated local WordPress REST relay returned HTTP 200 with a generated WEB reference.

Stored record: source website, status follow_up, submitted timestamp present and checked-in timestamp absent.

Labelled integration records: deleted after verification.

# Risks and controls for the reporting week

| Risk | Impact | Control / decision |
| --- | --- | --- |
| Laravel deployed beneath a public WordPress root | Sensitive configuration or application files could be exposed. | Require a private app path and a document root mapped exactly to public/. |
| Shared secret exposed or reused | Unauthorized request creation across environments. | Use independent random secrets, store server-side only, rotate on suspicion. |
| Website leads counted as attendance | Incorrect operational reporting. | Keep checked_in_at null until staff records physical arrival; exclude website source from attendance metrics. |
| Duplicate PII storage | Expanded privacy and breach surface. | Reception remains authoritative; WordPress performs no fallback persistence. |
| Partial deployment | Public form fails or loses submissions. | Deploy backend first, test health, enable WordPress form last, fail closed to phone. |
| Unrecoverable migration | Service interruption or data loss. | Same-day database backup, migration evidence and tested rollback procedure. |

# Current deployment checkpoint

Independent cPanel application/public directories were created for demo and production outside WordPress.

reception-demo.toolkitafrica.ac.ke was created and mapped to the independent demo public directory.

Laravel commit e8bf6cc was uploaded and extracted; temporary installers, archives and cron entries were removed.

The demo now returns HTTP 200 and is ready for acceptance after private environment, database, migrations, seed, runtime and cache completion.

The reception form and redesigned image/video gallery templates are deployed and visually verified on demo.

The demo URLs are the current browser-review environment; no persistent local server is required.

Production remains unchanged and gated on explicit demo acceptance.

# Week-close status fields

Complete these fields on 31 July: demo release result; demo acceptance owner; production go/no-go decision; production authorization; backup identifiers; deployed release identifiers; smoke-test result; labelled test-record cleanup; monitoring outcome; rollback readiness; open risks and next dated action.

# Definition of done

Demo and production hosting boundaries are documented and private files are confirmed inaccessible.

Demo backend, form, staff workflow, metrics, security controls and rollback pass.

Production is changed only after explicit authorization and same-day backups.

The production form is enabled only after backend health and signed submission checks pass.

Reception staff can identify and action website requests without confusing them with physical visits.

No secrets, visitor PII or request bodies are present in Git, milestone reports or analytics.

If any gate remains unmet, the milestone records a hold rather than claiming deployment completion.

# Demo deployment checkpoint — 28 July 2026

Status: demo operational and ready for user acceptance; production remains on hold pending explicit approval.

| Checkpoint | Evidence |
| --- | --- |
| Reception runtime | Dedicated demo database/user, private environment, migrations, seed and caches completed. |
| Backend validation | Public/login HTTP 200; valid signed request HTTP 201; invalid signature HTTP 401. |
| Website relay | WordPress demo returned a WEB reference and the follow-up appeared in Reception Control. |
| Public experience | Reception form and redesigned image/video galleries are live on demo. |
| Security cleanup | One-time setup runner removed and confirmed HTTP 404; secrets excluded from Git/report. |
| Git | Reception 7ed75ae and f16790c; WordPress 34ce395 and 7b08ae7. |
| Visual evidence | reports/deployment-evidence/2026-07-28/ |

## Acceptance and remaining scope

User and reception owner review the four demo URLs on desktop and mobile.

Confirm wording, purposes, staff workflow, retention owner and backup schedule.

Delete the two clearly labelled demo verification records after acceptance.

Rehearse rollback and record the result.

Create fresh production-only database, HMAC and administrator secrets.

Take same-day production backups and deploy backend before enabling WordPress.

Run production smoke tests, remove test data, monitor and rotate cPanel credentials.

No production application, database or public page was changed during this demo checkpoint.

# Gallery and cache delivery iteration — 28 July 2026

The image and video galleries were redesigned as intentionally different Gen Z-facing experiences and deployed to demo. Production remains unchanged.

| Area | Completed evidence |
| --- | --- |
| Image gallery | Editorial photo-zine layout, asymmetric collage, captions, stickers and accessible lightbox. |
| Video gallery | Independent dark watch-room theme with live-channel hero, neon treatment and numbered episodes. |
| Cache defect | Legacy filters stripping WordPress asset version keys were identified and removed. |
| Release control | Release 2026.07.28.4 combines release and file-time cache keys and triggers one LiteSpeed/object-cache purge. |
| Remote verification | Versioned CSS/JavaScript URLs, X-Toolkit-Release 2026.07.28.4 and LiteSpeed cache miss confirmed. |
| Evidence | Updated Gen Z gallery screenshots saved under reports/deployment-evidence/2026-07-28/. |

Operational rule: increment the theme release for every public change, deploy assets before functions.php, trigger one uncached request and verify the release header, versioned URLs and cache miss.

# Approved gallery release — 28 July 2026

Following local stakeholder review, the replacement gallery experience was deployed to demo as release 2026.07.28.6. Production remains unchanged.

| Area | Accepted result |
| --- | --- |
| Image gallery | Vintage pinned journey wall with field notes, numbered stops, guide path and accessible lightbox. |
| Video gallery | One primary 16:9 player, six thumbnail playlist choices, active episode state and native YouTube controls. |
| Hero refinement | Forced minimum height removed and vertical padding reduced so the player enters the first viewport. |
| Brand integration | Orange, olive, peach, neutral and dark Toolkit tokens used; conflicting global button styling corrected. |
| Site chrome | Complete Toolkit header and footer confirmed on both demo gallery routes. |
| Cache/evidence | Release header 2026.07.28.6, versioned assets, LiteSpeed miss and updated screenshots confirmed. |