TOOLKIT AFRICA

# Daily Work Report

SMART LECTURER / VIRTUAL CAMPUS  |  27 JULY 2026

# Work completed

| Work item | Result | Evidence |
| --- | --- | --- |
| Research and requirement review | Complete | Guidance, face specification and animation/voice upgrade documents reviewed. |
| Prototype interface | Complete | Responsive lecturer/chat interface and accessibility fallbacks implemented. |
| Local voice pipeline | Complete prototype | Kokoro audio and Rhubarb timing cues generated for five answers. |
| 3D motion controller | Complete prototype | Three.js fixed lighting, autonomous head motion and blink logic. |
| MPFB diagnostic model | Complete / rejected for final browser face | Blender renders coherent; browser facial helper topology shows seams. |
| Meshy acquisition | Complete | A-pose Image-to-3D model generated, textured and downloaded. |
| Meshy structural validation | Complete | One 8.2 MB mesh; 63,094 triangles; no armature or blend shapes. |
| Runtime integration | Not complete | Application continues to serve the older diagnostic GLB. |

# Tests and observations

Vite production build passed on 27 July 2026.

Blender imported the downloaded Meshy GLB successfully.

The downloaded and runtime GLB SHA-256 values differ, proving integration is pending.

Local review ports 5173 and 5174 were not active at the final audit.

Earlier Brave captures are diagnostic and must not be presented as Meshy acceptance evidence.

# Issues / blockers

| Issue | Cause | Resolution path |
| --- | --- | --- |
| Meshy character is static | No skeleton or facial shape keys | Author head/neck rig, blink and speech shapes locally. |
| Facial quality under deformation unknown | No animation test exists | Render neutral, head-turn and speaking proofs before browser export. |
| Runtime verification unavailable | Integration and local server pending | Replace runtime asset only after rig proof; rerun Brave suite. |

# Resources and cost

No paid subscription was used. Meshy balance displayed 100 credits after the accepted Image-to-3D and texture operations. One free Meshy 5 GLB download allowance was used.