TOOLKIT AFRICA

# Daily Work Report

SMART LECTURER / VIRTUAL CAMPUS  |  29 JULY 2026

# Work completed

| Work item | Result | Evidence |
| --- | --- | --- |
| Research and requirement review | Complete | Guidance, face specification and animation/voice upgrade documents reviewed. |
| Prototype interface | Complete | Responsive lecturer/chat interface and accessibility fallbacks implemented. |
| Local voice pipeline | Complete prototype | Kokoro audio and Rhubarb timing cues generated for five answers. |
| 3D motion controller | Complete prototype | Three.js fixed lighting, autonomous head motion and blink logic. |
| MPFB diagnostic model | Complete / rejected for final browser face | Blender renders coherent; browser facial helper topology shows seams. |
| Meshy acquisition | Complete | A-pose Image-to-3D model generated, textured and downloaded. |
| Meshy structural validation | Complete | One 8.2 MB mesh; 63,094 triangles; no armature or blend shapes. |
| Runtime integration | Complete prototype | Application serves the rigged Meshy GLB with fixed lights and controller. |

# Tests and observations

Vite production build passed on 27 July 2026.

Blender imported the downloaded Meshy GLB successfully.

The runtime GLB is the locally rigged derivative and contains the expected head bone and ten morph targets.

Local Vite application and GLB returned HTTP 200 on port 5173.

Brave desktop, tablet and mobile assertions passed with live non-zero viseme influence.

# Issues / blockers

| Issue | Cause | Resolution path |
| --- | --- | --- |
| Professional visual approval pending | Automated checks cannot judge institutional suitability | Run the required human-likeness review. |
| Facial shapes are procedural | No production facial scan/artist rig | Refine visemes against close-up human review. |
| Bundle remains large | Three.js and 8.1 MB GLB | Profile before non-destructive optimization. |

# Resources and cost

No paid subscription was used. Meshy balance displayed 100 credits after the accepted Image-to-3D and texture operations. One free Meshy 5 GLB download allowance was used.