WEBSITE MODERNISATION

# Major Pages, SEO, Analytics and Demo Release

13-16 July 2026

| Report number | WMR-07 |
| --- | --- |
| Issue date | 16 July 2026 |
| Delivery status | Complete through 16 July |
| Evidence note | Page captures were taken on 16 July 2026 for consistent comparison. |

WEEKLY OUTCOME Completed the first coherent demo release across major pages, data controls, SEO, analytics and rollback operations, with the production domain intentionally unchanged.

# 1. Executive Summary

Completed the first coherent demo release across major pages, data controls, SEO, analytics and rollback operations, with the production domain intentionally unchanged.

# 2. Milestone Status

| Milestone | Status | Evidence / outcome |
| --- | --- | --- |
| Major-page release | Complete | Eight priority routes redesigned and deployed to demo. |
| SEO implementation | Complete | Metadata, canonicals, social previews and schema controls added. |
| Operational controls | Complete | Metrics, feature switches, seeders and rollback workflow available. |
| Demo verification | Complete | HTTP, asset, syntax, cache and visual checks passed. |
| Main-domain cutover | Pending approval | Production remains unchanged pending credentials and final acceptance. |

# 3. Work Completed

- Rebuilt Courses, Welding, Notice Board, Application, About, Impact, Foundation, Contact and Toolkit Blog templates.

- Restored all 18 team members with optimized local portraits and retained live-site organisational content.

- Expanded homepage depth with 2026 IIW, sector video, animated impact metrics, testimonials, stories and floating assistant.

- Implemented functional Notice Board search, filtering, sorting, result counts and grid/list views.

- Added curated titles, descriptions, canonicals, Open Graph metadata and structured-data hierarchy.

- Added first-party page, dwell, scroll, performance and interaction metrics with Toolkit Control in WordPress admin.

- Introduced redesign/catalog/pricing switches, persistent rollback storage and guarded FTPS deployment.

- Established main as the Git source-of-truth branch and removed the merged feature branch.

# 4. Visual Evidence

The left image shows the production baseline and the right image shows the redesigned demo. Captures use a consistent desktop viewport and were collected on 16 July 2026.

## Visual comparison: Home

| LEGACY PRODUCTION | NEW DEMO |
| --- | --- |
| Baseline | Modernised |

## Visual comparison: About

| LEGACY PRODUCTION | NEW DEMO |
| --- | --- |
| Baseline | Modernised |

## Visual comparison: Courses

| LEGACY PRODUCTION | NEW DEMO |
| --- | --- |
| Baseline | Modernised |

## Visual comparison: Welding

| LEGACY PRODUCTION | NEW DEMO |
| --- | --- |
| Baseline | Modernised |

## Visual comparison: Notice

| LEGACY PRODUCTION | NEW DEMO |
| --- | --- |
| Baseline | Modernised |

## Visual comparison: Application

| LEGACY PRODUCTION | NEW DEMO |
| --- | --- |
| Baseline | Modernised |

## Visual comparison: Blog

| LEGACY PRODUCTION | NEW DEMO |
| --- | --- |
| Baseline | Modernised |

## Visual comparison: Contact

| LEGACY PRODUCTION | NEW DEMO |
| --- | --- |
| Baseline | Modernised |

# 5. SEO Evidence

The following panels reproduce public metadata captured from both environments. Demo canonicals intentionally resolve to the main domain to avoid indexing the staging host.

## SEO comparison: Home

Live metadata capture: production baseline compared with the demo implementation.

## SEO comparison: About

Live metadata capture: production baseline compared with the demo implementation.

## SEO comparison: Courses

Live metadata capture: production baseline compared with the demo implementation.

## SEO comparison: Welding

Live metadata capture: production baseline compared with the demo implementation.

## SEO comparison: Notice

Live metadata capture: production baseline compared with the demo implementation.

## SEO comparison: Application

Live metadata capture: production baseline compared with the demo implementation.

## SEO comparison: Blog

Live metadata capture: production baseline compared with the demo implementation.

## SEO comparison: Contact

Live metadata capture: production baseline compared with the demo implementation.

# 6. Risks and Controls

- Main-domain activation must preserve 39 current page routes, approximately 150 post URLs, two team systems and account/LMS workflows.

- The Mzizi form adapter requires an approved field contract and non-production submission testing before implementation.

- September course pricing remains disabled until written admissions approval and the effective date.

# 7. Next-Week Priorities

- Complete stakeholder demo acceptance.

- Obtain production file/database access and take persistent backups.

- Sync the child theme with all switches off, activate legacy-compatible mode, verify routes, then enable the redesign under rollback control.

# 8. Verification Record

| Milestone | Status | Evidence / outcome |
| --- | --- | --- |
| Source chronology | Complete | June crawl/prototype records, Git history and project progress log reconciled. |
| Visual evidence | Complete | Production and demo page captures embedded and labelled. |
| Document quality | Complete | Toolkit logo, weekly dates, version control and consistent report format applied. |