TOOLKIT AFRICA

# Smart Lecturer 3D Prototype

WMR-14  |  REPORTING PERIOD: 27–31 JULY 2026

STATUS: MESHY 3D RUNTIME INTEGRATED AND AUTOMATION-VERIFIED; HUMAN REVIEW PENDING

# Executive milestone

Deliver a locally hosted Smart AI Lecturer with a credible human 3D appearance, stable lighting, autonomous head movement, blinking, audible neural speech and timed mouth movement, while retaining text-first teaching and accessibility fallbacks.

# Document control

| Field | Value |
| --- | --- |
| Report | Toolkit Weekly Milestone Report 14 |
| Prepared | 29 July 2026 |
| Workstream | Smart Lecturer / Virtual Campus |
| Systems | Vite, Three.js, Blender, Meshy 5, Kokoro, Rhubarb |
| Data classification | Internal; no learner PII, credentials or provider secrets |
| Repository checkpoint | 623784c — Meshy lecturer candidate |

# Milestone deliverables

| Deliverable | Current status | Evidence / acceptance |
| --- | --- | --- |
| Teaching interface | Implemented | Responsive text-first lecturer and controlled lesson questions. |
| Voice and timing | Implemented prototype | Local Kokoro audio and Rhubarb cue files; browser wiring exists. |
| 3D controller | Implemented prototype | Fixed lights, head yaw/pitch, pointer attention and blink controller. |
| Meshy character | Acquired and validated | 8.2 MB textured GLB; 63,094 triangles; 34,360 vertices. |
| Facial animation rig | Implemented locally | Smooth head bone, eight speech shapes and independent blink targets. |
| Runtime integration | Implemented | Public runtime serves the rigged 8.1 MB Meshy GLB. |
| Automated visual acceptance | Passed | Brave desktop/tablet/mobile matrix and numerical runtime assertions. |
| Human visual acceptance | Pending | Professional/human-likeness review remains required. |

# Completed work

Reviewed the research and animation/voice guidance as paired implementation constraints.

Built a reproducible MPFB/Blender diagnostic model and proved neutral, speaking and head-turn poses.

Implemented a Three.js controller with fixed lighting and autonomous head movement.

Generated local Kokoro speech and Rhubarb timing cues for controlled lesson answers.

Created a fictional A-pose lecturer reference and generated a cohesive Meshy 5 Image-to-3D model.

Textured and downloaded the Meshy 5 GLB under the workspace-displayed CC BY 4.0 licence.

Validated the Meshy file locally in Blender: one mesh, one material, no armature and no shape keys.

Recorded source provenance, screenshots, decisions, progress and Git checkpoints.

# Validation status

| Check | Result | Interpretation |
| --- | --- | --- |
| Production Vite build | Pass | Application source compiles; bundle-size warning remains. |
| Meshy GLB import | Pass | Blender imports the cohesive textured mesh successfully. |
| Runtime asset comparison | Pass | Public GLB is the locally rigged derivative of the Meshy source. |
| Local review server | Pass | Vite serves application and GLB with HTTP 200 on port 5173. |
| Meshy end-to-end browser proof | Pass | Head bone, ten morph targets and non-zero live visemes verified. |

# Risks and controls

| Risk | Impact | Control |
| --- | --- | --- |
| Static Meshy source | No head, blink or speech motion | Create local armature/shape keys before runtime replacement. |
| Single combined mesh | Neck deformation or visible seams | Weight and test head/neck locally; reject destructive splitting. |
| 63k triangle payload | Mobile GPU cost | Measure first, then decimate only with visual comparison. |
| Synthetic identity resemblance | Professional/identity concern | Three-person human-likeness and resemblance review. |
| CC BY obligations | Attribution failure | Retain provenance and include attribution in release documentation. |
| Premature completion claim | Incorrect reporting | Separate asset acquisition, integration and acceptance statuses. |

# Definition of done

Meshy lecturer is the actual runtime asset, verified by file identity and browser inspection.

Head yaw/pitch, blink and at least three distinct speech poses work without mesh tearing.

Audio is audible and timed mouth movement returns to neutral during silence.

Lighting remains constant through idle, listening, thinking and speaking states.

Desktop, tablet and mobile Brave screenshots pass visual review.

Production build, security audit, console/network checks and reduced-motion/text-only paths pass.

Evidence and provenance are updated without credentials, learner PII or unsupported claims.