ICT & DIGITAL SUPPORT – Q4 2026 OKRs

Individual OKRs – ICT & Digital Support | 1 October–31 December 2026 | Prepared 13 October 2026

| OBJECTIVE | KEY RESULTS | MILESTONES / ACTIVITIES | TIMELINE |
| --- | --- | --- | --- |
| 1. Improve Website Accuracy, Admissions and Search Visibility | Keep 100% of published course and fee updates aligned with approved information. | Confirm details with Admissions and Finance; update the website and check the published pages. | Ongoing; monthly review |
|  | Ensure at least 98% of valid demo applications reach the authorised destination during release testing. | Test contact validation, required fields and application handoff on demo; retain results and fix failures. | Each relevant release |
|  | Include 100% of active, approved course pages in the sitemap and relevant website links. | Recheck the search audit findings; correct course discovery and verify sitemap entries and links. | By 30 November |
|  | Complete and verify at least 3 priority mobile performance or usability improvements. | Use the audit and mobile checks to select fixes; compare the same pages before and after each change. | By 30 November |
|  | Complete 3 monthly reviews of website traffic and search visibility. | Confirm first-party analytics data; arrange authorised Search Console access and record available results and gaps. | October, November, December |

| OBJECTIVE | KEY RESULTS | MILESTONES / ACTIVITIES | TIMELINE |
| --- | --- | --- | --- |
| 2. Improve Reception and Staff Reporting Workflows | Complete one signed-in staff acceptance review for Reception and one for Reporting; resolve or assign every finding. | Ask staff to check registration, checkout, record permissions and dashboard links; log results, owners and due dates. | By 31 October |
|  | Review the expanded Reporting modules on a demo or private staging environment and release the approved scope. | Reconcile local and live versions; demonstrate admissions, intake, meetings, reminders and OKRs; deploy after sign-off. | Review by 30 November; approved release by 31 December |
|  | Assign an owner, baseline and evidence source to 100% of adopted Q4 key results. | Confirm accountable staff and measurement rules; enter adopted targets in the OKR register when available. | By 30 November |
|  | Record decisions and next actions for all pending Reception notification, location-checkout and recovery requirements. | Review provider approval, physical boundary tests and backup ownership with the responsible departments. | By 30 November; monthly follow-up |
|  | Complete Wingu field mapping and one non-submitting dry run after the required inputs are approved. | Obtain the attendance-format decision and correction owner; use a human-authenticated session and document the result. | By 31 December, subject to owner inputs |

ICT & DIGITAL SUPPORT – Q4 2026 OKRs

Individual OKRs – ICT & Digital Support | 1 October–31 December 2026 | Prepared 13 October 2026

| OBJECTIVE | KEY RESULTS | MILESTONES / ACTIVITIES | TIMELINE |
| --- | --- | --- | --- |
| 3. Prepare a Governed Virtual Campus and AI Support Pilot | Pass one 20-minute live-class acceptance session on two real devices with a lecturer and learner. | Check audio, video, screen sharing, reconnect and paid/unpaid access on staging; record and address failures. | By 30 November |
|  | Record a pilot go/no-go decision with an owner and next action for every outstanding launch requirement. | Review course and learner data, assessment rules, mail, privacy, capacity and recovery evidence with the Academic lead. | By 31 December |
|  | Ensure 100% of lessons selected for an approved pilot have captions and a low-bandwidth option. | Check selected lesson materials; confirm live-caption arrangements and support guidance before the pilot starts. | Before any pilot launch |
|  | Review at least 20 common questions for Smart Lecturer and the website assistant; all reviewed answers must use approved sources or refer to staff. | Check existing prototypes against current course and policy information; correct unsupported answers and record the review. | By 31 December |

| OBJECTIVE | KEY RESULTS | MILESTONES / ACTIVITIES | TIMELINE |
| --- | --- | --- | --- |
| 4. Strengthen Security, Recovery and Release Reliability | Assign an owner and deadline to every open critical/high audit finding and verify all fixes approved for Q4. | Recheck the hosting and system findings; prioritise access, exposed services and patching; retain evidence or blocker reasons. | Owners by 31 October; fixes by 30 November |
|  | Complete one documented restore exercise each for the website, Reception and Reporting. | Confirm backup owners and restricted locations; restore data and required keys in an isolated environment and record results. | By 31 December |
|  | Complete one access and secret-storage review for every maintained system. | Review privileged accounts, approved staff access and secret-file permissions; remove or correct unauthorised access. | By 30 November |
|  | Ensure 100% of production releases have demo/staging results, a rollback reference and post-release verification. | Use the release checklist; confirm real-page status, asset/release version and runtime errors; record the outcome. | Every release |

ICT & DIGITAL SUPPORT – Q4 2026 OKRs

Individual OKRs – ICT & Digital Support | 1 October–31 December 2026 | Prepared 13 October 2026

| OBJECTIVE | KEY RESULTS | MILESTONES / ACTIVITIES | TIMELINE |
| --- | --- | --- | --- |
| 5. Deliver Consistent Posters and Communications Support | Deliver at least 90% of assigned poster and design requests within the agreed turnaround. | Confirm each brief, required content and deadline; create or revise artwork and track handover and delays. | Continuous; monthly review |
|  | Check and obtain approval for 100% of final artwork before release. | Review branding, readability, dates, contacts and any prices against approved information; retain the approval. | Every handover |
|  | Retain editable sources and required print/digital exports for 100% of completed design requests. | Save approved versions in the shared library with clear names, source files and handover records. | Every handover |
|  | Complete 3 monthly reviews of the communications library. | Update approval status, group repeated copies and archive outdated artwork so current materials are easy to find. | October, November, December |

| OBJECTIVE | KEY RESULTS | MILESTONES / ACTIVITIES | TIMELINE |
| --- | --- | --- | --- |
| 6. Provide Reliable ICT Support and Clear Work Reporting | Acknowledge at least 90% of logged ICT support requests within two working days. | Log staff and desktop issues; give a next action and update unresolved requests until closure or escalation. | Continuous; weekly review |
|  | Record every codebase change in its worklog and provide a daily-report draft for each work session. | Keep evidence and pending work clear; hand the daily draft to the staff member for submission under their own account. | Per change / session |
|  | Complete 3 monthly progress reviews and prepare the Q1 2027 work plan. | Report results against adopted targets, name blocker owners and agree the next quarter priorities with management. | Monthly; Q1 plan by 31 December |