# Toolkit OKRs — August 2026 to July 2027

Prepared: 31 August 2026
Scope: Website, Reception, Report System, Smart Lecturer, Virtual Campus, Chat-bot, security, deployment operations and the poster/communications library
Status: Finalized portfolio baseline; backdated through 31 August 2026

## How to use this document

These are the approved outcome measures for the Toolkit portfolio, not a list of coding tasks. The baseline records work evidenced in the repositories from 20 to 31 August 2026. The targets are now the working portfolio targets. Department leads must still assign a named person and confirm each operational denominator before the Report System activates a key result for live reporting.

The Report System now provides the working register for these objectives. An executive can explicitly load all eight objectives and thirty key results as idempotent assignment-ready records, then assign named owners and keep append-only progress/evidence updates. Poster and campaign work is recorded by referencing the approved asset or campaign in the key-result evidence trail. Activation is blocked until the objective and all its key results have named owners and have been moved out of Draft. Draft in the application therefore means “awaiting accountable user assignment”; it no longer means that the portfolio target itself is undecided.

## Backdated portfolio checkpoint

This checkpoint credits completed and verified foundation work without turning implementation activity into invented outcome percentages. Measures that need real users, a reporting month or an approved denominator remain at “measurement starts at pilot” even where their supporting system is already built.

| Objective | Evidence date | Backdated position | Next measurable event |
| --- | --- | --- | --- |
| Public website | 20–24 Aug 2026 | Course/pricing catalogue, application relay, encrypted applicant details and incident containment were implemented or verified; patched theme release remains open | Reconcile the next approved catalogue release and begin monthly route monitoring |
| Reception | 25–28 Aug 2026 | QR registration, draft autosave, required-field validation, private staff access, exports and audit records were implemented and deployed to demo; WhatsApp delivery remains approval-gated | Record the first approved operating month’s digital coverage, completeness and follow-up rates |
| Virtual Campus | 24–28 Aug 2026 | Verified progress, assignments, lecturer authoring, video lessons, live-class controls, captions/fallback UI and a local LiveKit rehearsal were completed | Run the temporary hosted human rehearsal, then record an approved cohort pilot separately |
| Smart Lecturer | 24–28 Aug 2026 | Curated-source, speech, caption and escalation-boundary prototype work was documented and locally demonstrated | Conduct the supervised learner review against approved content |
| Report System | 28–31 Aug 2026 | Intake, meeting actions, unlock workflow, reporting exports/reminders, OKRs and approval-gated Wingu queue were implemented locally | Assign named OKR owners and capture the first full reporting month |
| Security and recovery | 20–31 Aug 2026 | WordPress incident was contained, scan evidence recorded, secrets kept outside Git and repeatable deployment procedures documented | Complete and record the first quarterly access and restore reviews |
| Brand and posters | 28–31 Aug 2026 | 172 assets including 128 poster files and editable XCF sources were inventoried; brand registry and reusable handoff expectations were documented | Approve the asset index owner and classify each asset as approved, archived or source-only |
| Delivery governance | 20–31 Aug 2026 | Demo-first procedures, owner trackers, training material, status reports and non-browser deployment methods were documented across the portfolio | Apply the release checklist to the next production change and review blockers monthly |

## Objective 1 — Make the public website a trusted digital front door

Outcome: Prospective learners can find accurate course information, prices, stories and application paths quickly and confidently.

| Key result | Baseline / evidence | Target by July 2027 | Owner / decision |
| --- | --- | --- | --- |
| Availability of priority public pages | 20 Aug: release route checks passed; no monthly SLO history yet | ≥99.5% monthly availability, with every high-priority route checked after release | ICT + Communications; name monitoring owner and confirm page list |
| Course and price accuracy | 24 Aug: approved 2026 catalogue was reconciled and the controlled pricing switch implemented | 100% of public course/price entries reconciled to the approved catalogue each release | Admissions + Finance; name sign-off owner |
| Application journey reliability | 20–24 Aug: website-to-Reception relay and applicant encryption were implemented and verified | ≥98% of valid demo submissions reach the authorised destination; production mail remains fail-closed until authenticated delivery is approved | ICT + Admissions; approve mail provider |
| Security maintenance | 20 Aug: Element Pack Lite incident contained and scan recorded; patched Eduma release remains open | Patched theme deployed through demo-first review; zero known critical/high findings after each release | ICT; approve maintenance window |

## Objective 2 — Replace paper-first reception with a consistent, secure welcome

Outcome: Visitors and applicants complete a guided check-in while staff retain accurate records without manual filing.

| Key result | Baseline / evidence | Target by July 2027 | Owner / decision |
| --- | --- | --- | --- |
| Digital registration coverage | QR modes, autosave drafts and completion attribution are implemented | ≥90% of eligible on-site registrations captured digitally, measured monthly | Reception lead; confirm eligible-visit denominator |
| Data completeness | Required fields and Other explanation are enforced | ≥95% of completed records contain all required contact/course fields | Reception lead |
| Follow-up responsiveness | Staff records and exports exist; WhatsApp delivery is not enabled | 90% of records requiring follow-up have a logged outcome within two working days | Reception + Admissions; approve WhatsApp owner/template |
| Privacy and access | Private staff path, encryption, throttling and audit logs are deployed | Zero unauthorised staff-area access events; quarterly access review completed | ICT + Administration |

## Objective 3 — Deliver a safe, learner-friendly Virtual Campus pilot

Outcome: A small approved learner group can learn, submit evidence and join live classes with clear support and reliable progress records.

| Key result | Baseline / evidence | Target by July 2027 | Owner / decision |
| --- | --- | --- | --- |
| Pilot launch | Local LiveKit rehearsal passed with one lecturer and two learners; production readiness is blocked on hosting/provider inputs | Run an approved pilot with a named lecturer and learner cohort, then publish a review decision | Academic lead + ICT; approve cohort, host and live-video service |
| Learning evidence | Video heartbeats/resume, checkpoints, assignments and assessment authoring are implemented locally | ≥90% of pilot learner progress events have verifiable evidence, not self-asserted completion | Registrar + Academic lead; approve evidence policy |
| Live-class experience | Two-way video/audio, captions, screen sharing, role labels and leave controls verified locally | ≥95% of scheduled pilot classes complete without a critical learner-blocking incident | Lecturer lead + ICT; approve support escalation |
| Accessibility and low-bandwidth support | Captions, reduced-motion/text fallbacks and lower-data media exist locally | 100% of pilot lesson videos have captions and a documented low-bandwidth option | Academic lead |

## Objective 4 — Turn Smart Lecturer into governed learner support

Outcome: Learners receive useful, consistent answers without the system inventing policies, fees or admissions decisions.

| Key result | Baseline / evidence | Target by July 2027 | Owner / decision |
| --- | --- | --- | --- |
| Curated answer coverage | Prototype supports curated Toolkit questions with sources, captions and speech | 100% of published answers trace to an approved source; monthly content review completed | Academic + Communications |
| Human review and escalation | Prototype boundaries are documented; production authority is not granted | All uncertain/high-impact questions show a clear human-support route; zero autonomous admission decisions | Admissions lead; approve escalation wording |
| Learner usability | Text, speech, captions and fallbacks are demonstrated | ≥85% positive rating in a supervised learner review before any public pilot | Academic lead |

## Objective 5 — Make daily work, intake and decisions visible

Outcome: Managers can see what was done, what is verified, what is behind target and who owns the next action.

| Key result | Baseline / evidence | Target by July 2027 | Owner / decision |
| --- | --- | --- | --- |
| Daily report discipline | Drafts, submissions, review states, dashboards and PDFs work; new filters/XLSX export are implemented locally | ≥90% of expected staff reports submitted by the agreed deadline each month | Department heads; approve deadline/denominator |
| Review turnaround | Submitted → Reviewed → Approved workflow exists | ≥95% of submitted reports reviewed within two working days | Department heads |
| Admissions and intake accountability | Fee-paid verified enrolments now drive intake actuals; targets are implemented locally | Monthly target review completed for every active intake officer; gaps have a recorded action | Admissions + Finance; confirm fee-paid source |
| Meeting action closure | Minutes, owners, due dates and status history are implemented locally | ≥85% of actions closed by due date, with blocked items carrying an explanation | Management; approve action policy |
| Wingu continuity | No API/SSO; approval-gated isolated browser workflow is documented | 100% of dispatched rows use Wingu-presented project values, approved attendance input and reload verification | ICT + employee; provide attendance-sheet format and rejected-row owner |

## Objective 6 — Protect institutional data and keep services recoverable

Outcome: Security incidents are contained quickly, sensitive information is not exposed through convenience shortcuts, and the team can restore service.

| Key result | Baseline / evidence | Target by July 2027 | Owner / decision |
| --- | --- | --- | --- |
| High-risk exposure | WordPress incident contained; normal accounts preserved; scans reported zero infected files | Zero unresolved critical/high security findings older than 14 days | ICT; approve vulnerability reporting channel |
| Secret handling | Applicant encryption keyring and admin vault procedures exist; no secrets in committed docs | 100% of production secrets held outside Git and reviewed quarterly | ICT + Administration |
| Recovery readiness | Deployment and backup procedures are documented; restore ownership remains open in some systems | Quarterly restore exercise for website, Reception and Report System with recorded result | ICT; name restore owner and backup location |
| Access governance | Role-scoped campus/report/reception controls exist | Quarterly review of privileged accounts, staff paths and integrations; inactive access removed within two working days | Administration + ICT |

## Objective 7 — Use the Toolkit brand and poster library consistently

Outcome: Public, print and learning communications look like one institution and approved campaign work can be reused without losing editable sources.

| Key result | Baseline / evidence | Target by July 2027 | Owner / decision |
| --- | --- | --- | --- |
| Asset organisation | imgs/ contains 172 files (~622 MB), including 128 poster files and editable XCF sources | 100% of approved campaign assets indexed with purpose, status and source format | Communications; approve asset naming/index owner |
| Brand compliance | Brand registry defines orange, olive, teal, Tahoma and approved logo/photo paths | ≥95% of sampled public/print outputs pass the brand checklist before release | Communications |
| Reuse and release readiness | Catalogue, prospectus, posters, testimonials and campaign materials are retained | Every campaign release includes web, print/social and editable-source handoff where applicable | Communications + ICT |

## Objective 8 — Operate a calm, auditable delivery process

Outcome: Changes reach users through repeatable checks, with clear ownership and no disruptive browser-click deployment.

| Key result | Baseline / evidence | Target by July 2027 | Owner / decision |
| --- | --- | --- | --- |
| Demo-first release discipline | Reception and WordPress deployment procedures are documented; Report System modules are local-only | 100% of production releases have a demo result, backup reference and post-release route check | ICT |
| Portfolio ownership | Owner trackers exist for Reception, Virtual Campus, Report System and Wingu decisions | 100% of open launch blockers have an owner and next action reviewed monthly | Management |
| Operational documentation | Whole-toolkit briefing, presentation summary, training guides and worklogs exist | Every production system has an operator guide, rollback note and current status page | ICT + system owners |

## First-quarter priorities (August–October 2026)

- Assign named owners and confirm the operating denominator for each finalized key result in the Report System.

- Review the new Report System modules locally, then make a controlled demo deployment decision.

- Provide the approved attendance-sheet format and rejected-Wingu-row owner; capture one authenticated Wingu review session without submitting data.

- Approve the Virtual Campus pilot cohort, hosting and live-video arrangements.

- Complete the patched WordPress theme demo review and the Reception WhatsApp delivery ownership decision.

- Index the poster library and mark approved versus source-only assets.

## Portfolio evidence

- Whole-toolkit status: wordpress/docs/TOOLKIT-BRIEFING-2026-08-28.md

- Non-technical speaking notes: wordpress/docs/TOOLKIT-PRESENTATION-SUMMARY-2026-08-28.md

- Reception owner inputs: reception-system/docs/OWNER_INPUT_TRACKER.md

- Virtual Campus owner inputs: SmartLecturer_VirtualCampus/virtual-campus/docs/OWNER_INPUT_TRACKER.md

- Report System owner inputs: report-system/OWNER_INPUT_TRACKER.md

- Report System/Wingu design: report-system/WINGU_BOX_INTEGRATION_DESIGN.md

- Working OKR register: Report System /okrs module (local review currently at http://127.0.0.1:5155/okrs)